# Test Plan and Requirements Traceability Matrix

# For

# Insomnia

2-D Interactive Game

Prepared by
Lopsided Productions:
Jessica Coffel, Tom DiGuido, and Nick Pokusa

Document Version: 1.1

Date: 05/15/2026

Table of Contents

1	Introduction	4

2	Purpose	4

3	Scope	4

3.1	In Scope	4

3.2	Out of Scope	5

4	References	6

5	Test Objectives	6

6	Test Environment	6

6.1	Hardware Requirements	6

6.2	Software Requirements	6

6.3	Build Under Test	7

7	Test Types	7

7.1	Functional Testing	7

7.2	Integration Testing	7

7.3	User Interface Testing	7

7.4	Performance Testing	7

7.5	Regression Testing	7

7.6	Usability Testing	7

7.7	Build Verification Testing	7

8	Test Approach	7

9	Roles and Responsibilities	8

10	Entry and Exit Criteria	8

10.1	Entry Criteria	8

10.2	Exit Criteria	8

11	Defect Management Process	8

11.1	Defect Lifecycle	8

11.2	Severity Levels	9

12	Suspension and Resumption Criteria	9

12.1	Testing May Be Suspended If:	9

12.2	Testing Will Resume When:	9

13	Risks and Mitigation	9

14	Deliverables	9

15	Test Schedule	10

16	Test Cases	10

16.1	TC-001 – Launch Application	10

16.2	TC-002 – Start New Game	10

16.3	TC-003 – Sleep Meter Increases	11

16.4	TC-004 – Sleep Meter Stops	11

16.5	TC-005 – Monster Threat Event	12

16.6	TC-006 – Counter Monster Threat	12

16.7	TC-007 – Failure Condition	13

16.8	TC-008 – Night Completion	13

16.9	TC-009 – Pause Functionality	13

16.10	TC-010 – Resume Functionality	14

16.11	TC-011 – UI Sleep Meter Update	14

16.12	TC-012 – Audio Playback	15

16.13	TC-013 – Performance Validation	15

16.14	TC-014 – Input Response Validation	15

17	Requirements Traceability Matrix	16

18	Approval and Sign-Off	18

19	Revision History	18

# Introduction

This document outlines the testing strategy, approach, test cases, and requirements traceability matrix for the Insomnia game project. The purpose of testing is to verify that the game functions in accordance with the Software Requirements Specification (SRS), System Description Document (SDD), Technical Support Document (TSD), and implementation requirements.

Insomnia is a 2D single-player point-and-click horror game developed in GameMaker Studio 2. The game challenges players to survive multiple nights by increasing the Sleep Meter while responding to monster threats using environmental controls.

# Purpose

The purpose of this test plan is to:

Verify that all functional requirements operate correctly

Validate gameplay flow and state transitions

Confirm that system components interact properly

Identify and document defects

Ensure stable gameplay performance

Provide traceability between requirements and testing activities.

# Scope

## In Scope

The following systems and features are included in testing:

Main Menu

Point-and-click interaction system

Sleep Meter system

Monster system

Environmental interaction system

Level progression system

Pause and resume functionality

Game Over and Night Complete states

Audio playback

User Interface functionality

Save/load behavior (if enabled)

Windows executable build validation

## Out of Scope

The following items are outside the scope of this testing effort:

Multiplayer functionality

Online/network gameplay

Mobile platform support

Third-party integrations

Cross-platform testing outside Windows

# References

| Document | Description |
| --- | --- |
| Software Requirements Specification (SRS) | Functional and non-functional requirements |
| System Description Document (SDD) | System architecture and design overview |
| Technical Support Document (TSD) | Developer and maintenance guidance |
| Implementation Document | Installation and execution instructions |
| Risk Log | Project risks and mitigation tracking |
| Bug Tracker | Defect tracking and issue management |

# Test Objectives

The objectives of testing are:

Verify gameplay mechanics function correctly

Confirm all game states transition properly

Validate Sleep Meter behavior

Confirm monster threats behave according to design

Verify environmental controls counter threats correctly

Ensure UI elements update accurately

Validate audio playback behavior

Verify stable execution without crashes or freezes

Confirm game performance meets project requirements

Ensure the game launches and runs successfully on Windows systems

# Test Environment

## Hardware Requirements

Desktop or laptop computer

Mouse input device

Speakers or headphones

Minimum resolution: 1280x720

## Software Requirements

Windows Operating System

GameMaker Studio 2 runtime

GitHub repository access (development builds only)

## Build Under Test

Insomnia Windows executable (.exe)

GameMaker project (.yyp)

# Test Types

## Functional Testing

Verifies all gameplay mechanics and system functions.

## Integration Testing

Verifies interaction between gameplay systems such as Sleep Meter, Monster System, and Environmental System.

## User Interface Testing

Validates menus, HUD elements, buttons, indicators, and screen transitions.

## Performance Testing

Measures frame rate stability, input responsiveness, and loading times.

## Regression Testing

Verifies that previously working features continue to function after changes.

## Usability Testing

Confirms new players can understand and interact with gameplay systems.

## Build Verification Testing

Verifies executable launches and runs correctly.

# Test Approach

Testing will primarily be manual due to the size and scope of the project.

The development team will:

- Execute gameplay scenarios manually

- Verify expected system behavior

- Record defects in the Bug Tracker

- Retest defects after fixes

- Perform regression testing after major updates

- Validate final executable builds

Testing will be conducted iteratively throughout development.

# Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Coordinate testing activities and schedule |
| Business Analyst | Verify requirements coverage |
| Technical Architect | Validate technical implementation |
| Testers | Execute test cases and document defects |
| Developers | Resolve identified defects |

# Entry and Exit Criteria

## Entry Criteria

Testing may begin when:

A playable build is available

Core gameplay systems are implemented

Test environment is available

Test cases are prepared

## Exit Criteria

Testing is complete when:

All critical test cases pass

No critical defects remain open

Major gameplay systems operate correctly

Performance requirements are met

Stakeholders approve release readiness

# Defect Management Process

## Defect Lifecycle

Defect identified

Defect logged in Bug Tracker

Severity assigned

Developer investigates and fixes issue

Tester retests fix

Defect closed or reopened

## Severity Levels

| Severity | Description |
| --- | --- |
| Critical | Game crash or blocking issue |
| High | Major gameplay functionality broken |
| Medium | Feature partially functional |
| Low | Cosmetic or minor issue |

# Suspension and Resumption Criteria

## Testing May Be Suspended If:

Build becomes unstable

Major blocking defect prevents progress

Required environment unavailable

Critical systems incomplete

## Testing Will Resume When:

Blocking issues are resolved

Stable build available

Required systems restored

# Risks and Mitigation

Runs locally on Windows

Built using GameMaker Studio 2

Event-driven object-based architecture

No external services

# Deliverables

The following testing deliverables will be produced:

Test Plan

Requirements Traceability Matrix

Test Case Documentation

Defect Reports

Testing Status Reports

Final Testing Summary

# Test Schedule

| Phase | Activity |
| --- | --- |
| Phase 1 | Core gameplay testing |
| Phase 2 | Integration and UI testing |
| Phase 3 | Performance and regression testing |
| Phase 4 | Final build verification |
| Phase 5 | Release approval |

# Test Cases

## TC-001 – Launch Application

| Field | Description |
| --- | --- |
| Test Case ID | TC-001 |
| Requirement | FR-GS-01 |
| Objective | Verify game launches to Main Menu |
| Preconditions | Application installed |
| Steps | Launch executable |
| Expected Result | Main Menu displays successfully |
| Priority | High |
| Status | 5/15/26: Successfully Tested |
| Test Image |  |

## TC-002 – Start New Game

| Field | Description |
| --- | --- |
| Test Case ID | TC-002 |
| Requirement | FR-GS-06 |
| Objective | Verify player can start gameplay |
| Preconditions | Main Menu displayed |
| Steps | Click Start Game |
| Expected Result | Gameplay loads, and Night begins |
| Priority | High |
| Status | 5/15/26: Successfully Tested. Game loads and game plays correctly. |
| Test Image |  |

## TC-003 – Sleep Meter Increases

| Field | Description |
| --- | --- |
| Test Case ID | TC-003 |
| Requirement | FR-SM-03 |
| Objective | Verify Sleep Meter increases while sleeping |
| Preconditions | Gameplay active |
| Steps | Click the Sleep button |
| Expected Result | Sleep Meter increases over time |
| Priority | High |
| Status | 5/15/26: Successfully Tested |
| Test Image |  |

## TC-004 – Sleep Meter Stops

| Field | Description |
| --- | --- |
| Test Case ID | TC-004 |
| Requirement | FR-SM-04 |
| Objective | Verify Sleep Meter stops increasing |
| Preconditions | Sleep active |
| Steps | Stop sleep action |
| Expected Result | Sleep Meter remains at the current value |
| Priority | High |
| Status | 5/15/26: Successfully Tested. Meter stops increasing and remains at the current value. |
| Test Image |  |

## TC-005 – Monster Threat Event

| Field | Description |
| --- | --- |
| Test Case ID | TC-005 |
| Requirement | FR-MO-02 |
| Objective | Verify monster threat event triggers |
| Preconditions | Gameplay active |
| Steps | Wait for monster spawn |
| Expected Result | The threat event appears |
| Priority | High |
| Status | 5/15/26: Successfully Tested |
| Test Image |  |

## TC-006 – Counter Monster Threat

| Field | Description |
| --- | --- |
| Test Case ID | TC-006 |
| Requirement | FR-ENV-07 |
| Objective | Verify environmental interaction counters threat |
| Preconditions | Threat active |
| Steps | Activate the correct environmental object |
| Expected Result | Threat resolved |
| Priority | High |
| Status | 5/15/26: Successfully Tested |
| Test Image |  |

## TC-007 – Failure Condition

| Field | Description |
| --- | --- |
| Test Case ID | TC-007 |
| Requirement | FR-MO-04 |
| Objective | Verify Game Over occurs when the threat is ignored |
| Preconditions | Threat active |
| Steps | Do not respond to the threat |
| Expected Result | The Game Over screen displays |
| Priority | High |
| Status | 5/15/26: Successfully Tested |
| Test Image |  |

## TC-008 – Night Completion

| Field | Description |
| --- | --- |
| Test Case ID | TC-008 |
| Requirement | FR-SM-05 |
| Objective | Verify Night Complete occurs at 100% |
| Preconditions | Gameplay active |
| Steps | Increase Sleep Meter to 100 |
| Expected Result | Night Complete screen displays |
| Priority | High |
| Status | 5/15/26: Successfully Tested. Correctly advanced to next night when sleep meter reached 100%. |
| Test Image |  |

## TC-009 – Pause Functionality

| Field | Description |
| --- | --- |
| Test Case ID | TC-009 |
| Requirement | FR-GS-07 |
| Objective | Verify game pauses correctly |
| Preconditions | Gameplay active |
| Steps | Select Pause |
| Expected Result | Pause menu appears and gameplay suspends |
| Priority | Medium |
| Status | 5/15/26: Successfully Tested |
| Test Image |  |

## TC-010 – Resume Functionality

| Field | Description |
| --- | --- |
| Test Case ID | TC-010 |
| Requirement | FR-GS-09 |
| Objective | Verify game resumes correctly |
| Preconditions | Game paused |
| Steps | Click Resume |
| Expected Result | Gameplay resumes |
| Priority | Medium |
| Status | 5/15/26: Successfully Tested |
| Test Image |  |

## TC-011 – UI Sleep Meter Update

| Field | Description |
| --- | --- |
| Test Case ID | TC-011 |
| Requirement | FR-UI-02 |
| Objective | Verify Sleep Meter updates visually |
| Preconditions | Gameplay active |
| Steps | Increase Sleep Meter |
| Expected Result | UI updates displayed value |
| Priority | Medium |
| Status | 5/15/26: Successfully Tested |
| Test Image |  |

## TC-012 – Audio Playback

| Field | Description |
| --- | --- |
| Test Case ID | TC-012 |
| Requirement | FR-AU-01 |
| Objective | Verify gameplay audio plays |
| Preconditions | Gameplay active |
| Steps | Start level |
| Expected Result | Background audio plays |
| Priority | Low |
| Status | 5/15/26: Successfully tested, audio plays. |

## TC-013 – Performance Validation

| Field | Description |
| --- | --- |
| Test Case ID | TC-013 |
| Requirement | Performance Requirement |
| Objective | Verify stable frame rate |
| Preconditions | Gameplay active |
| Steps | Play for 10 minutes or complete a game. |
| Expected Result | Minimum 30 FPS maintained |
| Priority | Medium |
| Status | 5/15/26: Successfully Tested. No issues with FPS |

## TC-014 – Input Response Validation

| Field | Description |
| --- | --- |
| Test Case ID | TC-014 |
| Requirement | Performance Requirement |
| Objective | Verify responsive input handling |
| Preconditions | Gameplay active |
| Steps | Click on interactive objects |
| Expected Result | Response occurs within 200 ms |
| Priority | Medium |
| Status | 5/15/26: Successfully Tested. No issues found with response rate. |

# Requirements Traceability Matrix

| Requirement ID | Requirement Description | Test Case ID | Test Type | Status |
| --- | --- | --- | --- | --- |
| FR-PC-01 | Display cursor for object selection | TC-002 | Functional | Complete |
| FR-PC-04 | Accept mouse click input | TC-002 | Functional | Complete |
| FR-PC-05 | Execute object action | TC-006 | Functional | Complete |
| FR-SM-01 | Initialize Sleep Meter to 0 | TC-002 | Functional | Complete |
| FR-SM-02 | Display Sleep Meter | TC-011 | UI | Complete |
| FR-SM-03 | Increase Sleep Meter while sleeping | TC-003 | Functional | Complete |
| FR-SM-04 | Stop Sleep Meter increase | TC-004 | Functional | Complete |
| FR-SM-05 | Trigger Night Complete | TC-008 | Functional | Complete |
| FR-SM-06 | Trigger Game Over on failed threat | TC-007 | Functional | Complete |
| FR-SM-07 | Suspend Sleep Meter during pause | TC-009 | Integration | Complete |
| FR-MO-01 | Spawn monsters at the start of the night | TC-005 | Functional | Complete |
| FR-MO-02 | Generate threat events | TC-005 | Functional | Complete |
| FR-MO-03 | Define response window | TC-007 | Functional | Complete |
| FR-MO-04 | Trigger Game Over if the player fails | TC-007 | Functional | Complete |
| FR-MO-05 | Increase monster difficulty | TC-008 | Integration | Complete |
| FR-ENV-01 | Maintain object state values | TC-006 | Functional | Complete |
| FR-ENV-03 | Update object state on click | TC-006 | Functional | Complete |
| FR-ENV-05 | Apply environmental effects | TC-006 | Integration | Complete |
| FR-ENV-07 | Environmental actions counter threats | TC-006 | Functional | Complete |
| FR-LP-01 | Organize gameplay into nights | TC-008 | Functional | Complete |
| FR-LP-03 | Determine night completion | TC-008 | Functional | Complete |
| FR-LP-04 | Determine night failure | TC-007 | Functional | Complete |
| FR-GS-01 | Implement Main Menu | TC-001 | Functional | Complete |
| FR-GS-02 | Implement Gameplay state | TC-002 | Functional | Complete |
| FR-GS-03 | Implement Paused state | TC-009 | Functional | Complete |
| FR-GS-04 | Implement Game Over state | TC-007 | Functional | Complete |
| FR-GS-05 | Implement Night Complete state | TC-008 | Functional | Complete |
| FR-GS-06 | Start gameplay from the Main Menu | TC-002 | Functional | Complete |
| FR-GS-07 | Pause gameplay | TC-009 | Functional | Complete |
| FR-GS-09 | Resume gameplay | TC-010 | Functional | Complete |
| FR-GS-10 | Transition to Game Over | TC-007 | Functional | Complete |
| FR-GS-11 | Transition to Night Complete | TC-008 | Functional | Complete |
| FR-GS-13 | Exit application from Main Menu | TC-001 | Functional | Complete |
| FR-AU-01 | Play background audio | TC-012 | Functional | Complete |
| FR-AU-02 | Play sound effects | TC-006 | Functional | Complete |
| FR-AU-03 | Pause audio during pause state | TC-009 | Integration | Complete |
| FR-AU-04 | Resume audio after pause | TC-010 | Integration | Complete |
| FR-UI-01 | Display the Main Menu interface | TC-001 | UI | Complete |
| FR-UI-02 | Display Sleep Meter | TC-011 | UI | Complete |
| FR-UI-03 | Display Sleep control | TC-003 | UI | Complete |
| FR-UI-04 | Display the night number | TC-002 | UI | Complete |
| FR-UI-05 | Update UI during gameplay | TC-011 | UI | Complete |
| FR-UI-07 | Display monster indicators | TC-005 | UI | Complete |
| FR-UI-08 | Display pause menu | TC-009 | UI | Complete |
| FR-UI-09 | Display the win screen | TC-008 | UI | Complete |
| FR-UI-10 | Display Game Over screen | TC-007 | UI | Complete |

# Approval and Sign-Off

| Role | Name | Date |
| --- | --- | --- |
| Project Manager | Jessica Coffel |  |
| Business Analyst | Tom DiGuido | 5/15/2026 |
| Technical Architect | Nick Pokusa |  |

# Revision History

| Date | Version | Author | Description |
| --- | --- | --- | --- |
| 05/13/2026 | 1.0 | Tom DiGuido | Initial draft of Test Plan and Traceability Matrix |
| 05/15/2026 | 1.1 | Tom DiGuido | Updated the status of each test case. All test cases were performed successfully. |
| 05/15/2026 | 1.1 | Tom DiGuido | Updated the status of each Functional Requirement to ‘Complete” in the Traceability Matrix. Each requirement was verified as part of the test plan and test cases. |